Leon Chen, Christophor Pizanic, Max Rankin

Professor Salem Othman

Big Data Programming

June 21st, 2020

Proposal Documentation

Question: What keywords in a tweet results in more retweets and likes?

For our project, we have chosen to scrape tweets from twitter news accounts like NBC, MSNBC, FOX, CNN, CNBC and maybe some personal accounts like Tucker Carson. We are going to analyze if certain KEY words for phrases result in more likes and retweets for those posts. For the project, we are going to be using PySpark as well as a twitter API either Tweepy or GetOldTweets for scraping for that data. There is not a clear issue we are trying to solve instead, we are trying to find what words and or phrases sparks interest in users that make them like and retweet which in turn further spreads the post.

(If this fails, we do something similar with Reddit we go to certain “news” subreddit and try to analyze which posts get the most upvotes.)

Hypothesis – Any words or phrases that involve Police brutality or BLM will get more retweets

A week is Monday – Sunday

| Task | Week |
| --- | --- |
| Create Project Proposal / Set up GitHub | June 22nd – June 28th |
| Start Scraping Data off Twitter Using the Tweepy or GetOldTweets | June 29th – July 5th |
| Clean Data | July 6th – July 12th |
| Analyze Data Some Cool Article | July 13th – July 19th |
| Analyze Data | July 20th - July 26th |
| Visualize - Data Plot.ly/Matplotlib/Word Cloud/ | July 27th – August 2nd |
| Create Presentation - Virtual Poster | August 3rd – August 9th |